| Q1 | Deja Brew is a tea room based in Wetherby. The owner, Graham, is looking to expand the premises to increase the overall capacity. He has drawn up a network diagram, below, which shows the duration (in weeks) of all the activities. Activity: (A) Calculate the earliest start times/latest finish times for the network diagram below by completing all the nodes (B) Identify the critical path (C) Calculate the total float for activity E |
| --- | --- |
| Your workings: |  |

| Q2 (a) | Glad Wags is a café with a difference. Catering for dog owners and their pets, this canine café has a “hounds and humans” menu. Due to the success of the business, the owner is planning to open up a second café and has begun constructing a network diagram which shows the estimated duration of each activity (in weeks). Activity: (A) Calculate the earliest start times/latest finish times for the network diagram below by completing all the nodes (B) Identify the critical path (C) Calculate the total float for activities C and E |
| --- | --- |
| Your workings: |  |

| Q2 (b) | After completing the network diagram the owner believes that some of the durations are incorrect. The owner believes that: - Activity A will take an extra 2 weeks - Activity C will take an extra 3 weeks - Activity G will now take 5 weeks - Activity D will only take 8 weeks Activity: (A) Complete and amend the network diagram below to take into account the changes to the above activities (all other durations remain the same) (B) Identify the new critical path |
| --- | --- |
| Your workings: |  |